## Slide 1: Unified Calendar Application
Produced by: Dylan Joos, Luke Duffey, Samuel Rocco

## Slide 2: Background
A calendar that unifies all of the users calendars and schedules into one application.
The ability to connect users to a single group or multiple groups, designed to then have multiple users connected to the same events scheduled over a multi-user level.
An informative UI to make viewing events, dates, and calendars including Third Party calendar from Google, Microsoft, ect., accessible and easy to understand

## Slide 3: Scope
The system is designed for keeping and regulating schedules for a group or organization.
An input to create, add, or import a new schedule will be utilized by the user to start the calendar. Along with an input to share calendars or specific schedules to other users with the ability to assign an administrator.
An input to choose and view your calendar.
Time management algorithms will be used to manage multiple schedules for the user to have a clear understanding of scheduled times with different calendar formats to best suit the needs of the user.

## Slide 4: Scope cont.
Formats will include a monthly, a weekly, and a daily calendar depending on the specific need of the user.
The application ability to link third-party calendar applications for a unified time managing experience, where users can keep up with a generalized overview of everything happening at once, as the application will understand the formatting and add each scheduled time from a third-party source to a single-glance display.

## Slide 5: Product Backlog
User Stories | Priorities
Allow user to view calendar | Priority 1 - The user needs to have the ability to view the calendar
Allow users to add and remove personal events | Priority 2 - The user must be able to use the calendar for the basic need of adding and removing personal dates and events
Allow users to create groups | Priority 3 - Groups feature allows for more features to be used
Allow admin to add and remove group events | Priority 4 - Gives the title of administrator value, allows the administrator to adjust and remove events of a group
Allow admin to add and remove users | Priority 5 - Gives the Admin the ability to add and remove users of a group
Allow admin to grant ability to users | Priority 6 - Allows admin to have the ability to grant other users co-admin capabilities
Allow users to add 3rd party calendars | Priority 7 - Allows users to add 3rd party calendars

## Slide 6: Sprint Backlog
User Stories | Priorities | Estimates
As a user, I need to view my calendar | 1 | Small
As a user, I need to add and remove my personal events | 2 | Medium
As a user, I need to be able to create a group | 3 | Medium
As an administrator, I need to be able to add and remove group events | 4 | Small
As an administrator, I need to be able to add and remove users of a group | 5 | Medium
As an administrator, I need to be able to grant users co-admin abilities | 6 | Small
As a user, I need to be able to add 3rd party calendars | 7 | Medium